|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | MoSCow Priority Level \* | Sprint | User Type | Wants to… | So that… |
| 1 | 1 | 1 | User/Admin | Login into the system | They can use the application |
| 2 | 1 | 1 | User/Admin | Logout of the system | End the ‘session’ and remove all unsaved changes |
| 3 | 1 | 1 | User/Admin | Reset their password | They can access the application if they have forgotten their password |
| 4 | 1 | 2 | User/Admin | View their upcoming and previous shifts | They can view their upcoming shifts for each week |
| 5 | 3 | 2 | User/Admin | View their total hours for the week | They can view their total hours for each week |
| 6 | 2 | 2 | User/Admin | Add a holiday | Add a holiday so that they are not scheduled to work |
| 7 | 3 | 2 | User/Admin | View their upcoming and previous holidays | View their upcoming and previous holidays |
| 8 | 1 | 2 | User/Admin | View their profile | Can view their information |
| 9 | 1 | 2 | User/Admin | Edit their information | They can make changes to any incorrect information |
| 10 | 2 | 4 | User/Admin | Change their password | They can edit their password if forgotten or want to change it |
| 11 | 3 | 4 | User/Admin | View their training level | They can see their training levels |
| 12 | 4 | NI ^ | User/Admin | Create a profile picture | It makes it easier to remember employees |
| 13 | 1 | 2 | Admin | Create weekly shifts for all employees | They can easily create a weekly rota for all employees |
| 14 | 1 | 2 | Admin | Edit an individual shift | Any mistakes or changes can be corrected |
| 15 | 1 | 1 | Admin | Create an employee | A new employee can be included in weekly shift creation |
| 16 | 3 | 3 | Admin | View employee information | Gain a better understanding when creating rotas |
| 17 | 3 | 3 | Admin | Edit employee information | Any mistakes or changes can be corrected |
| 18 | 2 | 3 | Admin | Edit individual employee pay | Timesheets and weekly reports can provide more in-depth information |
| 19 | 1 | 2 | Admin | Change week and day when creating rotas | Rotas can be created for upcoming days/week and past and future rotas can be viewed |
| 20 | 2 | 3 | Admin | Approve employees’ hours | Payroll reports can be created |
| 21 | 2 | 3 | Admin | Edit employee's hours | Any mistakes or changes can be corrected |
| 22 | 2 | 3 | Admin | Add an unscheduled shift for employee that wasn't on the rota to work | Payroll reports and user reports are accurate |
| 23 | 3 | 5 | Admin | Change user’s role | Selected user can access to system can be changed |
| 24 | 3 | 5 | Admin | Add employee training | Users training can be view |
| 25 | 2 | 4 | Admin | Create payroll reports for each individual employee or for all employees | Payroll can be easily calculated based on total hours worked and employee pay |

\*Priority Level:

1. Must have/Critical.
2. Should have/High.
3. Could have/Medium.
4. Won’t have/Low.